Facilities Weekly Meeting
7/8/2015

Activity
Item	Activity	Who	Target
Doors	Vandal film – Front entryway, Pilot window, garden-level 2nd floor NE windows, Jeff's office, Mktg/conference, electrical room / UV Film – 2nd Floor Outside Windows	Andy / Andy	7/17 / 7/17
HVAC	Cluster – tightened economizer controls, Energy Recovery Ventilation	Andy	Engineering
Parking Area	Parking Lot – grading, re-trenching centurylink 25x? Grading now. Need ~2-3 dry days. / Patch Infrared – mainly along building/shipping Patch Remove & Replace – mainly near flagpole Crack Seal Sealcoat Striping – includes New Lot	Andy / Andy	7/17 / Done 7/17 7/17 7/24 7/31
Miscellaneous	Front Gate Sensor – In-Road Wand Vehicle Sensor Front Gate Keypad – Internal Keypad + Pedestal / Showroom Rack – corner unit final parts arrived / Shipping door seal & paint – Blue / Benching – Week of 20th Phase 1 – Benches in, Electrical + Data pending Benches in, looks good Electrical Data – pending, using switches for now Phase 2 Benches ~2 weeks for delivery Electrical – 10 circuits, outlets, wiremold Data – rework patch/switches Bench dividers ~1 week out for delivery Privacy screens? / Recycled ABS / Loveland FD 1006.3 Emergency Light – Merit out today to replace, Cintas out next week 605.3.1 Electrical Room Label – sign on order 605.6 Panel Breaker blank – Merit out today to replace Floorplan – working on generic floorplan for AM / Rugs 2-3	Andy / Kathleen/ Andy / Andy / Andy Steven / Andy / Andy	7/17 / 7/9 / 7/10 / 7/24 7/17 Complete Complete 7/17 7/24 7/24 7/17 7/17 7/17 Exploring / 7/17